Business Requirement Document (BRD)

Project Title: Service Booking Platform
Version: 1.0
Date: 22-12-2025

1. Project Overview

The purpose of this project is to develop a Service Booking Platform that connects service seekers (users) with service providers (vendors). The platform will enable vendors to upload service items for listing, which will undergo an approval process by the admin before becoming available for booking by users.

The solution will consist of three key interfaces tailored to the roles involved:

- Admin (Web-based) – Manages approvals and oversees platform operations.

- Vendor (Web-based) – Uploads and manages service items.

- User (Mobile App) – Browses and books approved service items.

2. Roles and Access

2.1 User (Service Seeker)

- Access via the mobile application (Ionic).

- Can view, search, and book services after admin approval.

- Must complete authentication flow (sign-up and sign-in).

2.2 Vendor (Service Provider)

- Access via the web application (React).

- Can upload service items for review.

- Services remain pending until approved by the admin.

- Must complete authentication flow (sign-up and sign-in).

2.3 Admin

- Access via the web application (React).

- Reviews and approves/rejects items uploaded by vendors.

- Manages users, vendors, and bookings.

- Must complete authentication flow (sign-up and sign-in).

3. Technology Stack

| Component | Technology |
| --- | --- |
| Backend (API Development) | Python with FastAPI |
| Web Application (Admin & Vendor) | React |
| Mobile Application (User) | Ionic |
| UI/UX Design | Figma |
| Database | [MySQL/PostgreSQL] |

4. Authentication Flow

All roles (Admin, Vendor, User) will include:

- User registration (sign-up)

- User login (sign-in)

- Password recovery

- Token-based authentication (JWT or OAuth 2.0)

5. Resource Requirements

| Role | Quantity | Responsibilities |
| --- | --- | --- |
| Python Developer (FastAPI) | 2 | Backend API development, database integration, authentication, and business logic implementation. |
| React Developer (Web) | 1 | Frontend development for admin and vendor portals. |
| Ionic Developer (Mobile) | 1 | Mobile app development for user role. |
| UX Designer (Figma) | 1 | Create wireframes, prototypes, and final UI designs for web and mobile. |
| Tester (QA) | 1 | End-to-end testing across web and mobile platforms, bug reporting, and validation. |

6. Duration Estimate

| Item | Duration |
| --- | --- |
| Total Project | 3 Months |

This includes development, testing, and UI/UX design across all modules.

7. Deliverables

- Fully functional web application for Admin and Vendor.

- Fully functional mobile application for Users.

- API layer integrated across platforms.

- UI/UX design files (Figma).

- Testing and QA report.

8. Sprint Plan

Project execution will follow an Agile methodology with weekly sprints.
Each sprint will consist of 5 working days, and development will commence after the completion of Figma designs (UX phase).

Sprint 0 – Environment Setup & Initial UI Development

Duration: 1 Week

Objectives:

- Backend: Complete environment setup, server configuration, and initial FastAPI structure.

- Frontend (Web): Implement Admin and Vendor screens based on finalized Figma prototypes.

- Frontend (Mobile – Ionic): Begin implementing User screens based on Figma design.

- Testing: Tester to prepare and document all test cases aligned with Figma designs and planned functionalities.

Deliverables:

- Working backend environment

- Initial web and mobile UI screens

- Test case documentation

Sprint 1 – Authentication and UI Completion

Duration: 1 Week

Objectives:

- Backend: Develop and finalize all Authentication APIs (Sign-up, Sign-in, Forgot Password, etc.).

- Frontend (Web): Complete all remaining web screens for Admin and Vendor.

- Frontend (Mobile – Ionic): Complete all pending screens for the User app.

Deliverables:

- Completed authentication module across backend, web, and app

- Fully designed and functional UI for all roles

Sprint 2 – Core API Implementation & Integration

Duration: 1 Week

Objectives:

- Backend: Implement APIs for Service Provider, Service Seeker, and Admin functionalities.

- Frontend (Web & Ionic): Integrate all Authentication APIs into respective frontends.

- Testing: Execute functional testing based on the latest build and validate all integrated features.

Deliverables:

- Completed and tested core service APIs

- Auth integration completed on all platforms

Sprint 3 – Booking Flow & Issue Fixing

Duration: 1 Week

Objectives:

- Backend: Extend API implementation to include complete booking flow.

- Frontend (Web): Integrate APIs for Vendor item upload, Admin approval, and booking process.

- Frontend (Ionic): Implement booking flow and integrate with backend APIs.

- Testing: Conduct comprehensive testing of all integrated modules and validate bug fixes from previous sprints.

Deliverables:

- Fully functional booking flow

- Bug-free builds for both web and mobile platforms

Sprint 4 – Payment Gateway & Dashboard Enhancements

Duration: 1 Week

Objectives:

- Backend: Implement payment gateway integration and build Admin dashboard data APIs.

- Frontend (Web & Ionic): Implement booking confirmation and payment flow integration.

- Testing: Perform regression testing and validate payment workflows and dashboard data accuracy.

Deliverables:

- End-to-end payment flow

- Admin dashboard with live data

- Validated build for UAT

Sprint 5 – Finalization & Closure

Duration: 1 Week

Objectives:

- Complete all pending tasks across backend, web, and mobile.

- Resolve all open issues from QA.

- Prepare for production deployment and pre-live testing.

Deliverables:

- Finalized product ready for go-live

- Sign-off from QA and stakeholders

10. Server and Deployment Setup

10.1 Environment Setup and CI/CD Pipeline

A complete staging and production environment will be developed and configured with an automated CI/CD pipeline to streamline code deployment and build automation.

- Scope Includes:

  - Setting up staging and production environments on AWS or Azure (as provided by the customer).

  - Configuring CI/CD pipelines for automated builds and deployments.

  - Implementing build automation for backend, web, and mobile applications.

  - Ensuring proper environment segregation and access control for developers and testers.

  - Integration with version control (e.g., GitHub/GitLab) for continuous deployment.

10.2 Play Store and App Store Deployment

The project includes assistance with the generation, signing, and deployment of mobile application builds to both Google Play Store and Apple App Store.

- Scope Includes:

  - Generating release builds for Android and iOS.

  - App signing, version management, and compliance validation.

  - Publishing to Play Store and App Store (accounts to be provided by the customer).

  - Post-deployment verification and listing support.